TECTONIC

Governed Autonomous Execution Control Plane

Best-in-class architecture for dynamic agent workforces in tightly regulated environments

Architecture review, revised 14-stage implementation sequence, observability, explainability, assurance and regulatory evidence design

| MISSION Purpose + constraints | CONTROL Policy + authority | ASSURANCE Evidence + validation | RUNTIME Ephemeral execution |
| --- | --- | --- | --- |

# Executive Summary

The current 14-stage concept is a strong execution backbone, but to lead the market in banking, insurance, healthcare, government and other regulated sectors, Tectonic should evolve beyond dynamic agent generation into a governed control plane for autonomous work.

The critical architectural correction is timing: governance, evidence, identity, observability and runtime safety cannot arrive after autonomy. They must be embedded from the first execution and become richer as the platform matures.

Treat the mission, not the agent, as the primary governed object.

Create an Evidence Fabric from the beginning so every plan, agent, tool call, policy decision, approval and outcome is reconstructable.

Give every ephemeral agent a workload identity, bounded authority and short-lived credentials.

Separate observability, explainability, auditability and governance. They answer different questions and require different data.

Require continuous authorization for consequential actions, not just policy checks when an agent is created.

Introduce independent assurance and challenge for higher-risk missions.

Make autonomous containment, blast-radius controls and kill switches native platform capabilities.

Generate an Agent Bill of Materials and a regulator-ready Evidence Pack for every material mission.

Position Tectonic ultimately as the enterprise control plane for autonomous work, not merely an agent platform.

## Proposed product position

Dynamic Agent Orchestration Platform
                ↓
Governed Runtime Control Plane for Autonomous AI
                ↓
Enterprise Control Plane for Autonomous Work

# Why This Matters in Regulated Environments

The UK regulatory direction supports a control-plane architecture rather than a narrow agent-framework approach. The PRA's current SS1/23 sets expectations around model identification and classification, governance, development and implementation, independent model validation and model-risk mitigants. The current statement also identifies interpretability, explainability, transparency and bias as relevant factors when assessing model complexity and risk.

The FCA continues to take a principles- and outcomes-based approach to AI, relying on existing frameworks such as Consumer Duty, SM&CR, governance and controls rather than introducing a standalone AI rulebook. In May 2026, the FCA, Bank of England and HM Treasury also emphasised protective, detective, containment and response capabilities for frontier-AI-related cyber and operational resilience risks.

# Target Architecture

TECTONIC
        GOVERNED AUTONOMOUS EXECUTION CONTROL PLANE

 EXPERIENCE PLANE
 Workflow Studio | Mission Console | Evidence Explorer
                         ↓
 INTENT PLANE
 Mission Contract | Risk Classification | Constraints
 Success Criteria | Authority | Human Accountability
                         ↓
 INTELLIGENCE PLANE
 Planner | Agent Compiler | Replanner | Model Router
 Capability Discovery | Context Engineering
                         ↓
 CONTROL PLANE
 Policy | Identity | Entitlements | Budget | Approval
 Risk Engine | Guardrails | Kill Switch | Rate Limits
                         ↓
 EXECUTION PLANE
 Ephemeral Agents | Sandboxes | MCP | Tools | APIs
 Humans | Existing Enterprise Systems
                         ↓
 ASSURANCE PLANE
 Evaluation | Verification | Independent Challenge
 Safety Tests | Drift | Outcome Validation

 EVERYTHING EMITS INTO

 EVIDENCE FABRIC
 Traces | Decisions | Inputs | Outputs | Policies
 Lineage | Costs | Approvals | Models | Tools | Data

# Stage 1: Mission Contract and Runtime Foundation

Make the authorised mission the primary governed object. The runtime is subordinate to the mission contract.

## Mission Contract

Objective and business purpose

Business owner and accountable owner

Risk classification

Permitted and prohibited outcomes

Data classification

Maximum authority

Maximum spend and runtime

Permitted models and capabilities

Human oversight requirements

Success criteria

Evidence requirements

## Risk classification

LOW
MODERATE
HIGH
CRITICAL

Risk tier automatically drives approvals, model choice, evaluation depth, logging, human oversight, retention and independent validation.

## Runtime foundation

Introduce a framework-neutral AgentRuntime and canonical AgentDefinition. Use the OpenAI Agents SDK as the first runtime adapter, but keep Tectonic orchestration semantics independent of any vendor SDK.

## Outcome

Tectonic executes an authorised mission inside a defined operating envelope rather than merely running an agent.

# Stage 2: Evidence Fabric and Universal Telemetry

Move observability to the beginning. No autonomous execution should occur without a reconstructable event trail.

## Universal event model

Mission, workflow, plan, task, agent and parent identifiers

Event type and timestamp

Model and model version

Input and output hashes

Policy version and decision

Capabilities, tools and data sources used

Decision rationale

Token, latency and cost metrics

Risk state

Trace and span identifiers

## Four different questions

Operational observability: What is happening?

Decision observability: Why did it happen?

Security observability: What authority was exercised?

Financial observability: What did it cost?

Model/data observability: Which model and evidence influenced the outcome?

Governance observability: Which policy allowed or blocked it?

## Outcome

Every later platform capability writes to the same Evidence Fabric, creating one coherent evidence spine across the product.

# Stage 3: Governed Capability Trust Registry

Upgrade the capability catalogue into a trust registry that expresses not only what exists, but whether and under what conditions it can be used.

## Each capability should record

Identity, owner, purpose and version

Risk tier and data classification

Permitted consumers and models

Required permissions

Input and output schemas

Read/write and side-effect classification

Geographic and regulatory constraints

Cost profile

Known limitations

Evaluation and certification status

Approval status and review/expiry date

## MCP-specific trust metadata

Server owner and trust status

Certified tool list

Read/write capability

Data classification and outbound connectivity

Current risk score

Allowed missions and environments

## Outcome

The planner and compiler can only compose agents from capabilities that are known, authorised and appropriately trusted.

# Stage 4: Identity, Authority and Delegation

Every ephemeral agent needs a workload identity, explicit authority and bounded delegation.

## Authority chain

Human Authority
      ↓
Mission Authority
      ↓
Planner Authority
      ↓
Agent Authority
      ↓
Tool Authority

## Core controls

Short-lived credentials

Least-privilege access

Mission-scoped identities

Explicit read/write/execute entitlements

Delegation depth limits

No agent may delegate more authority than it holds

Immediate credential revocation on termination or quarantine

## Outcome

Tectonic can prove who or what exercised authority, on whose behalf, within what scope and for how long.

# Stage 5: Dynamic Workforce Node and Autonomy Levels

Make Dynamic Workforce a first-class Workflow Engine primitive while exposing the level of autonomy explicitly.

## Autonomy levels

L0  Recommend only
L1  Plan autonomously, human executes
L2  Execute read-only actions
L3  Execute reversible actions within policy
L4  Execute consequential actions with approval gates
L5  Highly autonomous execution within explicitly bounded authority

## Node configuration

Objective

Risk tier

Autonomy level

Maximum agents and concurrency

Maximum delegation depth

Budget and token limits

Allowed capability domains

Human approval requirements

Default lifecycle

Evidence and evaluation requirements

## Outcome

Users can understand the effective authority of a Dynamic Workforce immediately rather than inferring it from dozens of low-level settings.

# Stage 6: Mission Planner and Explainable Planning

The planner must produce a structured, evidence-bearing plan rather than an opaque narrative.

## Every planned task should contain

Task objective

Reason the task exists

Required capabilities

Dependencies

Expected output

Risk level

Completion criterion

Why this approach was selected

Material alternatives considered

## Explainability principle

Do not expose or rely on private chain-of-thought. Generate structured decision rationale that cites observable evidence, applicable rules and the resulting action.

## Example rationale

Decision: Create regulatory-analysis task
Evidence: Research identified payment-initiation capability
Rule: Mission policy requires regulatory assessment for transaction execution
Action: Add regulatory-analysis task

## Outcome

A reviewer can reconstruct why the mission plan took its current shape and how it changed over time.

# Stage 7: Agent Compiler and Agent Bill of Materials

Treat generated agents as compiled, versioned, auditable runtime objects.

## Agent Bill of Materials (A-BOM)

Agent identity and creation time

Creation rationale and parent

Mission and task

Model and version

Instruction version

Skills and versions

Tools and MCP servers

Knowledge sources

Data classification

Effective authority

Budget

Lifecycle

Risk classification

## Compiler rule

The Agent Compiler may only bind capabilities that exist in the Capability Trust Registry and are permitted by mission policy and authority.

## Outcome

Every dynamically generated agent has a durable forensic record comparable in spirit to a software bill of materials.

# Stage 8: Governed Just-in-Time Workforce Creation

Allow runtime specialist creation, but place a risk decision point between capability need and agent instantiation.

## Creation decision flow

Capability Gap
     ↓
Agent Requested
     ↓
Risk Engine
     ↓
Policy Engine
     ↓
Authority Engine
     ↓
Budget / SoD checks
     ↓
ALLOW | DENY | MODIFY | ESCALATE | REQUIRE APPROVAL

## Policy modification example

If a mission may analyse payment execution but not execute transactions, Tectonic should be able to modify a requested Payments Execution Agent into a Payments Simulation Agent.

## Outcome

JIT spawning becomes controlled capability composition rather than unrestricted recursive agent creation.

# Stage 9: Continuous Runtime Policy Enforcement

Creation-time approval is not enough. Consequential actions require continuous authorization.

## Before sensitive actions evaluate

Agent identity

Mission authority

Current policy

Current risk state

Data classification

Transaction or action value

Customer/context constraints

Approval state

Rate and budget limits

## Decision outcomes

ALLOW

BLOCK

ESCALATE

REQUIRE APPROVAL

DOWNGRADE AUTHORITY

REDIRECT TO SIMULATION

## Outcome

An agent that was safe when created cannot silently drift into an unauthorised action later in the mission.

# Stage 10: Dynamic Replanning and Runtime Risk Engine

Permit adaptive plans, but make every replan explicit, versioned and risk-aware.

## Each plan delta should capture

Change made

Reason

Evidence

Risk delta

Cost delta

Authority delta

New dependencies

New agents

Removed tasks

Required approvals

## Example

Plan v7 → v8
Added: External market analysis
Reason: Internal evidence insufficient
Risk: MODERATE → HIGH
Cause: External data transmission required
Decision: Pause pending approval

## Outcome

Tectonic can explain not only what the plan is, but how and why it evolved.

# Stage 11: Multi-Layer Explainability

Explainability should exist at mission, plan, agent, action, output and outcome levels.

## Six layers

Mission: Why was the system running?

Plan: Why were these tasks selected?

Agent: Why was this agent created?

Action: Why did the agent invoke this tool?

Output: What evidence supports the result?

Outcome: Why did Tectonic consider the mission successful or unsafe?

## User experience

Provide an Explain This action on missions, tasks, agents, tool calls, policy decisions and outputs.

Support questions such as: Why this model? Why was this blocked? Why did the plan change? Which evidence influenced this recommendation? Which policy permitted this API call?

## Outcome

Explainability becomes a product surface rather than a debugging log.

# Stage 12: Assurance Fabric and Independent Challenge

Separate generation from assurance, especially for higher-risk workloads.

## Pre-execution assurance

Mission risk assessment

Prompt/instruction tests

Tool and capability validation

Policy validation

Data validation

## In-execution assurance

Grounding and hallucination checks

Behaviour anomaly detection

Policy checks

Agent-loop detection

Cost anomalies

Data leakage

Tool misuse

## Post-execution assurance

Outcome quality

Evidence sufficiency

Bias and fairness

Accuracy and completeness

Policy compliance

Human review where required

## Independent challenge

Producer Agent
      ↓
Independent Evaluator
      ↓
Policy Validator
      ↓
Optional Human Reviewer

## Outcome

The system that produces a result is not solely responsible for declaring its own result safe or sufficient.

# Stage 13: Resilience, Security and Autonomous Containment

Treat autonomous execution as an operational-resilience problem, not just an orchestration problem.

## Required controls

Kill switch and mission pause

Agent quarantine

Tool and MCP isolation

Circuit breakers

Rate limits

Loop and runaway detection

Credential revocation

Model/provider fallback

Retry and timeout controls

Dead-letter processing

Rollback and compensating transactions

## Blast-radius controls

Maximum data scope

Maximum transaction value

Maximum external communications

Maximum financial impact

Maximum API operations

Maximum runtime

Maximum spend

## Outcome

When autonomous behaviour is wrong, Tectonic can contain impact quickly and prove the containment response.

# Stage 14: Mission Control and Regulatory Evidence Pack

Turn the final stage into the operational command centre and evidence surface for autonomous missions.

## Mission Control should show

Status, risk and autonomy level

Accountable owner

Agents created, active and terminated

Plan version and changes

Policy decisions and outcomes

Human approvals

Cost and budget

Evidence completeness

Evaluation results

Current incidents or elevated risk

## One-click Evidence Pack

Mission definition and ownership

Risk classification

Plan history

Agent BOMs

Models, prompts/instructions and versions

Tools, MCP servers and knowledge sources

Data lineage

Policy decisions

Permissions and approvals

Actions and outputs

Evidence and evaluations

Exceptions and incidents

Costs and final outcome

## Target consumers

Internal Audit

Model Risk

Operational Risk

Compliance

Cyber

Legal

Senior Management

Regulators

## Outcome

Tectonic can move from operational execution to audit and supervisory evidence without reconstructing the run manually.

# Signature Tectonic Differentiators

The 14 stages create the platform. The following capabilities should be treated as signature product IP because they turn generic orchestration into governed enterprise autonomy.

| Capability | Why it differentiates Tectonic |
| --- | --- |
| Agent Bill of Materials (A-BOM) | Complete forensic composition of every dynamically generated agent, including model, instructions, skills, tools, data, authority and lifecycle. |
| Decision Provenance Graph | Reconstructs mission intent → plan → task → agent → evidence → action → outcome as a navigable causal/evidence graph. |
| Continuous Authorization | Every consequential action is authorised at runtime using current mission, identity, risk and policy state. |
| Mission Digital Twin | Runs a mission against simulated tools/data and policy before granting real-world authority. |
| Regulatory Evidence Pack | Packages the end-to-end evidence trail for assurance, audit, risk committees and supervisory review. |
| Policy Counterfactual Simulator | Tests a proposed policy against historical mission metadata to estimate blocks, approvals, latency, cost and exposure changes before rollout. |

# Observability, Explainability, Auditability and Governance

These concerns should remain separate in the product architecture even though they share the same Evidence Fabric.

| Concern | Core question | Examples | Primary consumer |
| --- | --- | --- | --- |
| Observability | What is happening? | State, latency, tokens, cost, tool calls, errors, dependencies, model performance | Operations, engineering, SRE |
| Explainability | Why did it happen? | Why this task, agent, model, tool, data, action, plan change or conclusion | Users, risk, compliance, reviewers |
| Auditability | Can we prove it later? | Immutable events, version, timestamp, identity, policy, approval, lineage, hash | Audit, regulators, legal |
| Governance | Should it have been allowed? | Policy, authority, approvals, risk appetite, limits, separation of duties | Risk, compliance, accountable executives |

# Beyond Agents: Governed Execution Units

Internally, Tectonic should consider generalising the dynamically generated runtime object beyond the current agent abstraction. A Governed Execution Unit (GEU) allows the same policy, evidence and assurance model to apply to agents, humans, APIs, deterministic services, robots, batch jobs and legacy workflows.

GEU =
Purpose
+ Identity
+ Model or Runtime
+ Instructions
+ Context
+ Capabilities
+ Tools
+ Knowledge
+ Authority
+ Policies
+ Budget
+ Risk
+ Evaluation
+ Lifecycle

Possible Governed Execution Units

Agent | Human | API | Robot | Batch Job | Deterministic Service | External SaaS | Legacy Workflow

# Recommended Implementation Sequence

The ordering below is intentional. Evidence, identity and control are moved ahead of advanced autonomy so that every later capability inherits the correct control model.

Mission Contract and Runtime Foundation

Evidence Fabric and Universal Telemetry

Governed Capability Trust Registry

Identity, Authority and Delegation

Dynamic Workforce Node and Autonomy Levels

Mission Planner and Explainable Planning

Agent Compiler and Agent Bill of Materials

Governed Just-in-Time Workforce Creation

Continuous Runtime Policy Enforcement

Dynamic Replanning and Runtime Risk Engine

Multi-Layer Explainability

Assurance Fabric and Independent Challenge

Resilience, Security and Autonomous Containment

Mission Control and Regulatory Evidence Pack

## Development principle

Keep one showcase mission as a regression scenario from Stage 4 onward. Each stage should enrich the same end-to-end journey rather than create isolated demos. By Stage 14, the scenario should visibly demonstrate planning, agent compilation, JIT specialist creation, continuous authorization, policy escalation, independent evaluation, explainability, containment controls and one-click evidence generation.

# Reference Showcase Mission

Example mission: “Research the emerging Agentic AI payments market, identify important companies, analyse their architectures and business models, assess opportunities for a UK bank, challenge the findings and produce an executive recommendation.”

Mission Contract
      ↓
Risk Classification + Authority
      ↓
Planner
      ↓
Market Research ─ Technology Analyst ─ Banking Analyst
      ↓
Regulatory requirement discovered
      ↓
Capability Gap Request
      ↓
Risk + Policy + Authority Decision
      ↓
Regulatory Specialist spawned JIT
      ↓
Independent Evaluator
      ↓
Synthesis
      ↓
Mission Evaluation
      ↓
Ephemeral agents terminated
      ↓
Evidence Pack generated

# Non-Negotiable Product Principles

Tectonic owns planning, capability discovery, agent compilation, governance, identity/authority, lifecycle, evidence, observability, assurance and evaluation.

The underlying runtime owns execution mechanics, model interaction, tool invocation and runtime handoffs.

Do not hard-code fixed crews as the primary product model.

Do not let agents directly create unrestricted child agents.

Do not rely on creation-time authorization for consequential actions.

Do not make private model chain-of-thought a product dependency. Explain decisions through structured rationale and evidence.

Do not persist unnecessary ephemeral state. Persist the evidence required to reconstruct and defend the execution.

Do not tightly couple the Workflow Engine to a specific agent framework or model provider.

Do not treat observability as a late-stage UI feature. It is a runtime contract.

Do not allow high-risk outputs to self-certify without independent evaluation or required human review.

# Best-in-Class Success Measures

Tectonic should be measured not only by whether a mission completes, but by whether autonomous execution remains bounded, explainable, economical and defensible.

| Dimension | Example metric | Target direction |
| --- | --- | --- |
| Control coverage | % consequential actions evaluated by continuous authorization | 100% |
| Evidence completeness | % mission events with lineage, policy and identity metadata | Approach 100% |
| Explainability | % material decisions with structured rationale and supporting evidence | Approach 100% |
| Containment | Time to pause/quarantine/credential revocation | Minimise |
| Autonomy efficiency | Useful work per agent created / duplicate-agent rate | Improve / minimise duplicates |
| Assurance | High-risk missions independently evaluated before release | 100% |
| Cost governance | Runs exceeding approved budget envelope | Near zero |
| Policy quality | False blocks / missed policy violations | Continuously reduce |
| Audit readiness | Time to produce full evidence pack | Seconds, not days |
| Portability | Workflow logic coupled to runtime-provider-specific types | Minimise |

# Strategic Conclusion

The opportunity is larger than dynamic agent generation. The category Tectonic can define is governed autonomous execution: a control plane that lets enterprises safely compose, authorise, observe, explain, evaluate and contain autonomous work across models, agents, tools, humans and enterprise systems.

If Tectonic executes this architecture well, the durable value is not the ability to spawn agents. Agent creation will commoditise. The durable value is the ability to answer, with evidence: who authorised the work, why the plan existed, what capabilities were composed, what data and models influenced the outcome, what actions were permitted, what controls intervened, whether the outcome was independently validated, what the blast radius was, and whether the complete execution can be defended later.

# Selected Regulatory References

Bank of England / PRA, SS1/23 - Model risk management principles for banks (current version published 23 April 2026). Source

FCA, AI in financial services: shaping our approach through industry engagement, 8 June 2026. Source

FCA, Bank of England and HM Treasury, Joint statement on frontier AI models and cyber resilience, 15 May 2026. Source

FCA, AI and the FCA: our approach, updated 13 February 2026. Source

Note: This document is a product and technical architecture brief, not legal or regulatory advice. Requirements should be mapped to the specific regulated entity, jurisdiction, use case and risk classification with the relevant compliance, legal, model-risk, operational-risk and cyber teams.